AGENTIC SDLC FRAMEWORK

Lessons Learned Document

─────────────────────────────────────────────

Version 1.0  |  July 2026

CONFIDENTIAL

Prepared by: Engineering & Architecture Team

# 1. Summary

[Open question] This document is flagged as a data-gap document per the Document Agent Feature Plan: genuine lessons-learned content ideally comes from a real team retrospective, which has not occurred for this engagement. What follows draws only on directly observable evidence from the work itself, not on input from a retrospective session.

# 2. What Worked

Targeted, individually-committed fixes with inline justification (e.g. per-agent maxIterations comments) made each change auditable on its own.

Using the Read tool as ground truth over bash for file-integrity checks caught a real bash-mount-staleness bug during this engagement, avoiding wasted debugging effort.

Building a self-authored Mermaid lint script (after live rendering proved unusable in-sandbox) let diagram validation continue without blocking on a broken tool.

# 3. What Did Not Work

An initial list of 'code files changed for deployment' was built from a stale bash git status and included already-committed files — caught only when the user's own git status output was compared directly.

A python-docx script's git-restore recovery step accidentally discarded an earlier, uncommitted documentation change (the Recent Platform Updates section) — caught by re-checking, then manually re-applied from a preserved script.

# 4. Root Causes

| Issue | Root Cause |
| --- | --- |
| Stale file list | Did not cross-reference bash git status against already-known git log commits |
| Lost documentation section | git checkout used to fix one problem silently discarded unrelated uncommitted work |

# 5. Improvements

Cross-check any bash-derived file-change list against git log before presenting it as fact.

Before using git checkout/reset to recover from a bad state, explicitly inventory what uncommitted changes exist and would be lost.

# 6. Reusable Assets

The docbuilder.py python-docx helper module (title pages, headings, tables, Mermaid-as-shaded-text blocks) is reusable for any future Word-document generation task in this codebase.

The lint.py Mermaid safe-syntax validator is reusable for validating diagrams before insertion into any future document.

# 7. Action Items

Conduct a real team retrospective and update this document with genuine team input, not just engineering-process observations.

Apply the improvements in Section 5 to future engagements on this codebase.

## Required Diagrams

### Diagram 1: Lessons Learned Flow

How an observation became a documented lesson this engagement.

```mermaid

flowchart LR

Observed[Issue Or Success Observed]

RootCause[Root Cause Identified]

Lesson[Lesson Documented]

Applied[Applied Going Forward]

Observed --> RootCause

RootCause --> Lesson

Lesson --> Applied

```

Matches the actual process used to compile this document from directly observed events.

Confidence: High.

### Diagram 2: Root Cause Flow

The two 'what did not work' items and their root causes.

```mermaid

flowchart TB

StaleList[Stale File List]

NoCrossCheck[No Cross Check Against Git Log]

LostSection[Lost Documentation Section]

UncheckedReset[Unchecked Git Reset]

StaleList --> NoCrossCheck

LostSection --> UncheckedReset

```

Matches Section 4's root-cause table exactly.

Confidence: High.

### Diagram 3: Improvement Action Flow

How the two improvements should be applied going forward.

```mermaid

flowchart LR

Improvement[Improvement Identified]

Practice[Adopted As Standard Practice]

Applied[Applied To Future Work]

Improvement --> Practice

Practice --> Applied

```

Both improvements in Section 5 are process changes for future work, not one-time fixes.

Confidence: High.

# 8. Confidence Level

Overall confidence: 0.6. High confidence in the specific events described (they actually happened and are directly traceable). Low confidence that this substitutes for a genuine team retrospective, which has not occurred.