AGENTIC SDLC FRAMEWORK

Deployment Plan

─────────────────────────────────────────────

Version 1.0  |  July 2026

CONFIDENTIAL

Prepared by: Engineering & Architecture Team

# 1. Deployment Scope

[Current-state confirmed] This engagement's four changes: review-gate hard-gating, CSP frame-src fix, agent iteration-budget correction, accessibility pass.

# 2. Pre Deployment

Confirm CI passes for all three jobs (backend, frontend, shared-types).

Confirm the 5 test cases in the Test Case Document (#44) pass manual verification.

# 3. Deployment Steps

Merge changes to main.

Vercel deploys frontend (including updated vercel.json CSP headers).

Railway deploys backend services (proxy and Agent Runtime) if changed.

Manually verify Working Prototype/UX Mockups previews render without CSP violations (TC-005).

# 4. Validation

[Current-state confirmed] Post-deploy validation should re-run TC-001 through TC-005 from the Test Case Document (#44) against the live environment.

# 5. Communication

[Open question] No formal deployment-communication process was found; recommend at minimum a changelog entry referencing the four fixes.

# 6. Fallback

[Current-state confirmed] See the Rollback Plan (#58).

# 7. Owner Matrix

[Assumption] Named deployment owners were not available; Engineering Lead is used as a placeholder role.

# 8. Risks

[Current-state confirmed] The CSP fix is the only change in this deployment that requires a live re-verification step (TC-005) rather than being confirmable purely by code review.

## Required Diagrams

### Diagram 1: Deployment Sequence

The four-step deployment sequence from Section 3.

```mermaid

flowchart LR

Merge[Merge To Main]

VercelDeploy[Vercel Deploys Frontend]

RailwayDeploy[Railway Deploys Backend]

Verify[Verify CSP Fix Live]

Merge --> VercelDeploy

Merge --> RailwayDeploy

VercelDeploy --> Verify

```

Matches the confirmed deployment targets and the specific post-deploy check needed for the CSP fix.

Confidence: High.

### Diagram 2: Validation Flow

How the 5 test cases validate this deployment.

```mermaid

flowchart LR

Deployed[Deployed]

RerunTests[Re Run TC 001 To 005]

AllPass[All Pass]

AnyFail[Any Fail]

Deployed --> RerunTests

RerunTests --> AllPass

RerunTests --> AnyFail

```

Matches the Test Case Document (#44) exactly.

Confidence: High.

### Diagram 3: Fallback Flow

What happens if post-deploy validation fails.

```mermaid

flowchart LR

Fail[Validation Fails]

Rollback[Trigger Rollback Plan]

Investigate[Investigate Root Cause]

Fail --> Rollback

Rollback --> Investigate

```

Points to the dedicated Rollback Plan (#58) rather than duplicating its content here.

Confidence: High.

# 9. Confidence Level

Overall confidence: 0.85. High on deployment steps and validation (directly grounded in this engagement's actual changes and test cases).