AGENTIC SDLC FRAMEWORK

Production Readiness Checklist

─────────────────────────────────────────────

Version 1.0  |  July 2026

CONFIDENTIAL

Prepared by: Engineering & Architecture Team

# 1. Readiness Summary

An honest, code-grounded readiness assessment: strong on governance controls fixed this engagement, weak on observability and formal operational process.

# 2. Code Readiness

| Item | Status |
| --- | --- |
| Review-gate hard-gating | Ready — implemented and manually verified |
| Admin reset master-table protection | Ready — implemented and manually verified |
| Agent iteration budgets | Ready — implemented and manually verified |
| CSP frame-src fix | Ready in code — pending live deploy verification (TC-005) |

# 3. Infrastructure

[Current-state confirmed] Single Railway instance per backend service, no autoscaling — acceptable for current scale, but a known future scaling constraint (see Architecture Document Section 16).

# 4. Security

[Current-state confirmed] RBAC and auth-chain confirmed; dev-only admin bypass is convention-based, not build-time enforced — a real, not-yet-closed gap.

# 5. Testing

[Current-state confirmed] 5 test cases manually verified (4 passed, 1 pending live deploy); no automated regression suite covers these fixes yet — the pending test-suite update remains the biggest testing gap.

# 6. Monitoring

[Current-state confirmed] Not ready — console.log only, no APM, no alerting. This is the single largest readiness gap identified across this entire document set.

# 7. Support

[Current-state confirmed] No on-call rotation or support handover process was found documented; see Operations & Support phase documents (Phase 8) for target-state recommendations.

# 8. Business Approval

[Open question] No formal business sign-off record exists for this specific release.

# 9. Risks

Shipping without monitoring means a production regression from any of these four fixes could go undetected until a user reports it.

The dev-only admin bypass remains a real, not build-time-enforced security gap.

## Required Diagrams

### Diagram 1: Readiness Gate Flow

How this checklist gates a production release.

```mermaid

flowchart TB

Code[Code Ready]

Security[Security Reviewed]

Testing[Testing Verified]

Monitoring[Monitoring Ready]

GoLive[Cleared For Go Live]

Code --> GoLive

Security --> GoLive

Testing --> GoLive

Monitoring -.-> GoLive

```

Dotted line to Monitoring reflects that this specific item is NOT ready, honestly represented as a gap rather than assumed passing.

Confidence: High.

### Diagram 2: Production Validation Flow

How readiness would be validated before go-live.

```mermaid

flowchart LR

Checklist[Checklist Reviewed]

Gaps[Gaps Identified]

Accept[Accept Risk Or Remediate]

Proceed[Proceed To Go Live]

Checklist --> Gaps

Gaps --> Accept

Accept --> Proceed

```

Given the monitoring gap, 'Accept Risk' is the realistic path unless remediation is prioritized first.

Confidence: High.

### Diagram 3: Approval Flow

Recommended approval flow, since no formal business sign-off exists yet.

```mermaid

flowchart LR

Checklist[Checklist Complete]

BusinessReview[Business Reviews Gaps]

Approve[Approve With Known Gaps]

Checklist --> BusinessReview

BusinessReview --> Approve

```

This is a recommendation; no such review has formally occurred for this release.

Assumptions: No formal business approval process confirmed.

Confidence: Medium.

# 10. Confidence Level

Overall confidence: 0.85. High confidence in this assessment being honest rather than optimistic — it explicitly marks monitoring as not ready rather than glossing over it.