AGENTIC SDLC FRAMEWORK

Go Live Checklist

─────────────────────────────────────────────

Version 1.0  |  July 2026

CONFIDENTIAL

Prepared by: Engineering & Architecture Team

# 1. Go Live Overview

Checklist for going live with this engagement's four fixes: review-gate gating, CSP fix, agent iteration budgets, accessibility pass.

# 2. Pre Go Live

CI green across all three jobs.

5 test cases manually verified (TC-001 to TC-005), with TC-005 pending live deploy confirmation.

# 3. Go Live Steps

Merge to main.

Confirm Vercel and Railway deploy successfully.

Re-run TC-005 against the live environment to confirm the CSP fix.

Monitor for any user-reported issues.

# 4. Validation

[Current-state confirmed] Post-go-live, re-verify all 5 test cases against the live environment, not just pre-deploy code review.

# 5. Communication

[Open question] No formal go-live communication process was found.

# 6. Rollback Readiness

[Current-state confirmed] See the Rollback Plan (#58) — proposed but not yet exercised.

# 7. Support

[Assumption] No dedicated go-live support coverage plan was found; Engineering Lead is the presumed point of contact.

# 8. Sign Off

[Open question] No formal go-live sign-off record exists for this release.

## Required Diagrams

### Diagram 1: Go Live Flow

The go-live steps from Section 3.

```mermaid

flowchart LR

Merge[Merge To Main]

Deploy[Vercel Railway Deploy]

Verify[Verify TC 005 Live]

Monitor[Monitor For Issues]

Merge --> Deploy

Deploy --> Verify

Verify --> Monitor

```

Matches the confirmed deployment targets and the specific CSP-fix verification need.

Confidence: High.

### Diagram 2: Validation Checkpoint Flow

Where validation checkpoints occur relative to go-live.

```mermaid

flowchart LR

PreDeploy[Pre Deploy Code Review]

PostDeploy[Post Deploy Live Verification]

Confirmed[Go Live Confirmed]

PreDeploy --> PostDeploy

PostDeploy --> Confirmed

```

Both checkpoints are necessary since the CSP fix cannot be confirmed by code review alone.

Confidence: High.

### Diagram 3: Support Transition Flow

Recommended support handoff, since no formal one exists.

```mermaid

flowchart LR

GoLive[Go Live Complete]

Support[Engineering Lead On Point]

Handoff[Formal Support Handoff Not Yet Defined]

GoLive --> Support

Support --> Handoff

```

Purely illustrative — no formal support transition process was confirmed.

Assumptions: No formal support handoff process confirmed.

Confidence: Low-Medium.

# 9. Confidence Level

Overall confidence: 0.8. High on go-live steps and validation (directly grounded). Lower on communication, support, and sign-off, none formally confirmed.