AGENTIC SDLC FRAMEWORK

Development Plan

─────────────────────────────────────────────

Version 1.0  |  July 2026

CONFIDENTIAL

Prepared by: Engineering & Architecture Team

# 1. Development Approach

[Current-state confirmed] This document maps to the platform's existing sprintPlanner, taskBreakdown, and roadmapPlanner agent output categories. This engagement's own work (review-gate fix, CSP fix, iteration-budget correction, accessibility pass, this SDLC document pack) was executed as a sequence of discrete, independently-committed changes rather than a formal sprint cadence.

# 2. Work Breakdown

| Workstream | Status |
| --- | --- |
| Review-gate hard-gating | Complete |
| CSP frame-src fix | Complete, pending next Vercel deploy |
| Agent iteration-budget correction (27 agents) | Complete |
| Accessibility pass (4 components + global CSS) | Complete |
| 72-document SDLC pack | In progress (this document set) |
| Unit/integration/E2E test suite update | Not started — explicitly still open |
| Document Agent feature | Plan drafted, pending approval |

# 3. Team Responsibilities

[Assumption] Named individual assignments were not available; role-based responsibility (Engineering Lead, DevOps, Design) is used as a placeholder pending real team roster input.

# 4. Standards

[Current-state confirmed] See the Coding Standards Document (#37) of this document set, which maps to the existing codeReviewStandards agent output.

# 5. Tools

GitHub Actions (CI)

Vercel (frontend hosting)

Railway (backend hosting)

Vitest / Jest (testing)

# 6. Branching

[Current-state confirmed] See the Branching Strategy Document (#38) of this document set.

# 7. Reviews

[Current-state confirmed] See the Code Review Checklist (#39) of this document set, which maps to the same codeReviewStandards agent output as the Coding Standards Document, viewed through a checklist lens.

# 8. Cadence

[Open question] No formal sprint cadence was found documented; work this engagement proceeded as a sequence of independently-scoped, independently-committed fixes.

# 9. Risks

The pending test-suite update (unit/integration/E2E) is a known gap between documented architecture intent and verified behavior.

The Document Agent feature remains unimplemented pending decisions in its feature plan.

## Required Diagrams

### Diagram 1: Development Workflow

How a single fix moved from identification to commit this engagement.

```mermaid

flowchart LR

Identify[Issue Identified]

Fix[Fix Implemented]

Verify[Manually Verified]

Commit[Committed]

Identify --> Fix

Fix --> Verify

Verify --> Commit

```

Matches the actual workflow followed for all fixes this engagement.

Confidence: High.

### Diagram 2: Team Responsibility Flow

Recommended responsibility flow, since no real team roster was available.

```mermaid

flowchart LR

EngLead[Engineering Lead]

DevOps[DevOps]

Design[Design]

Feature[Feature Or Fix]

EngLead --> Feature

DevOps --> Feature

Design --> Feature

```

Roles are placeholders pending real team assignment.

Assumptions: No real named team roster was available this engagement.

Confidence: Low-Medium.

### Diagram 3: Review and Merge Flow

The confirmed CI-gated merge path.

```mermaid

flowchart LR

PR[Pull Request]

CI[CI Runs]

Review[Code Review]

Merge[Merge To Main]

PR --> CI

CI --> Review

Review --> Merge

```

Matches the confirmed GitHub Actions CI structure; whether it's a hard merge gate (branch protection) was not independently confirmed.

Confidence: Medium.

# 10. Confidence Level

Overall confidence: 0.75. High on the actual work completed this engagement (directly verified). Low on team responsibilities and cadence, which are placeholders pending real organizational input.