AGENTIC SDLC FRAMEWORK

Assumptions and Constraints Document

─────────────────────────────────────────────

Version 1.0  |  July 2026

CONFIDENTIAL

Prepared by: Engineering & Architecture Team

# 1. Assumptions

| Assumption | Basis | Impact If Wrong | Owner |
| --- | --- | --- | --- |
| The organization intends this platform primarily for internal delivery-team use, not external customer self-service | Inferred from RBAC/admin-panel design | Medium — UX and security posture may need rework for external users | Product Owner (assumed role) |
| Executive sponsorship and budget exist to continue investment | Active engineering work is ongoing, including this engagement | High — project could stall without confirmed backing | Executive Sponsor (assumed role) |
| server/ (the Supabase-backed service in the repo) is not yet load-bearing in production | SERVER_API_URL wiring not confirmed | Medium — if it is load-bearing, some current-state descriptions in this document set may be incomplete | Engineering Lead |
| GitHub Actions CI failing does not currently block Vercel/Railway deployment | Not confirmed either way; two commits went red during this engagement without a described deploy block | Medium — if CI does gate deploys, the risk described in the Architecture Document is overstated | DevOps |

# 2. Constraints

| Constraint | Type | Impact | Confidence |
| --- | --- | --- | --- |
| LLM provider rate limits | Technical | Caps pipeline concurrency at 5 parallel agents, 1.5s stagger | High — directly observed |
| Single Railway instance per backend service | Infrastructure | No horizontal scaling without target-state job-queue/autoscaling work | High — confirmed, no autoscaling config found |
| Dexie/IndexedDB as a browser-local system of record alongside PostgreSQL | Architectural | Sync-conflict risk between browser sessions/devices | Medium — dual-storage fact confirmed, conflict resolution mechanics not fully re-verified |
| No structured logging or APM | Technical | Production issues may go undetected until user-reported | High — confirmed via direct code grep |

# 3. Impact Assessment

The two highest-impact unresolved items are the observability gap (console-log only, no alerting) and the two open production-wiring questions (POSTGRES_URL vs. server/'s Supabase connection; whether server/ is deployed as its own Railway service). Both could mean current-state descriptions in this document set are incomplete in ways that would only surface as a production incident, not a development-time error.

# 4. Validation Plan

| Item to Validate | Method | Owner | Priority |
| --- | --- | --- | --- |
| POSTGRES_URL vs. server/'s Supabase relationship | Compare connection strings/configs directly with DevOps/infra owner | DevOps | High |
| Whether server/ is a standalone deployed Railway service | Check Railway project dashboard for a running service and confirm SERVER_API_URL resolves to it | DevOps | High |
| Whether CI gates Vercel/Railway deploys | Check Vercel/Railway project settings for deploy-on-green-only configuration | DevOps | Medium |
| Invite-token expiry/revocation behavior | Trace the invite-token issuance and validation code path end to end | Engineering | Medium |

# 5. Owners

[Assumption] Named individual owners were not available; roles are used as placeholders pending real assignment.

# 6. Risks

Acting on an unverified assumption (e.g., that server/ is inactive) could mean a real production dependency goes unmonitored.

Without confirming CI deploy-gating, a red build could reach production undetected, as nearly happened with commits 6fe98cf and 1d9a76a during this engagement.

# 7. Mitigations

Treat every item in Section 4 as a required validation before making further architecture decisions that depend on it.

In the interim, continue to manually verify CI status before relying on auto-deploy for any change touching security or data-handling code.

# 8. Open Questions

Is POSTGRES_URL (production) the same database server/instance as server/'s Supabase connection?

Is server/ deployed as its own Railway service in production?

Does a failing GitHub Actions run actually block a Vercel/Railway deploy?

Does the invite-session bearer token expire, and can it be revoked independent of the underlying Supabase JWT?

## Required Diagrams

### Diagram 1: Assumption Validation Flow

How an assumption should move from stated to confirmed or refuted.

```mermaid

flowchart LR

Stated[Assumption Stated]

Validation[Validation Method Applied]

Confirmed[Confirmed]

Refuted[Refuted]

Updated[Documents Updated]

Stated --> Validation

Validation --> Confirmed

Validation --> Refuted

Confirmed --> Updated

Refuted --> Updated

```

Every assumption in Section 1 should eventually resolve to Confirmed or Refuted, and this document set should be updated accordingly rather than left with a stale assumption.

Confidence: High — process is straightforward, not yet executed for the open items.

### Diagram 2: Constraint Impact Map

Shows which architecture areas each constraint most affects.

```mermaid

flowchart TB

RateLimit[LLM Rate Limits]

SingleInstance[Single Instance Per Service]

DualStorage[Dexie Plus Postgres]

NoLogging[No Structured Logging]

RateLimit --> Throughput[Pipeline Throughput]

SingleInstance --> Scaling[Horizontal Scaling]

DualStorage --> SyncRisk[Sync Conflict Risk]

NoLogging --> Observability[Production Visibility]

```

Each constraint maps to exactly one primary architectural concern, matching the Architecture Document's Risks and Mitigations section.

Confidence: High.

### Diagram 3: Risk Escalation Flow

How an unresolved assumption becomes an escalated risk if left unvalidated.

```mermaid

flowchart LR

Assumption[Unvalidated Assumption]

Time[Time Passes]

Risk[Becomes Active Risk]

Escalate[Escalated To Engineering Lead]

Assumption --> Time

Time --> Risk

Risk --> Escalate

```

This models the general principle that unvalidated assumptions age into risks; it is not an automated system behavior.

Confidence: Medium — a reasonable model, not something enforced in code.

# 9. Confidence Level

Overall confidence: 0.85. High on constraints (all directly observed in code). Medium on assumptions, which are reasoned inferences pending the validation steps listed in Section 4.