AGENTIC SDLC FRAMEWORK

Product Requirements Document

─────────────────────────────────────────────

Version 1.0  |  July 2026

CONFIDENTIAL

Prepared by: Engineering & Architecture Team

# 1. Product Overview

A browser-based AI orchestration platform that runs a project through 30 specialized agents across 11 phases to draft SDLC artifacts, with mandatory human review gates between phases.

# 2. Personas

| Persona | In-App Role | Primary Need |
| --- | --- | --- |
| Project Owner | project_owner | Full control: invite, run pipeline, delete project |
| Contributor | editor | Upload documents, run agents, edit settings |
| Approver | reviewer | Approve or block review gates |
| Observer | viewer | Read-only access to outputs |
| Platform Operator | isAdmin | Cross-project administration, Danger Zone reset |

# 3. User Problems

Manually authoring a full SDLC document set is slow and prone to falling out of sync with the real system — directly observed this engagement when the platform's own Architecture document had drifted.

Reviewers need confidence that approving a gate reflects genuinely complete work, not a partially-run agent — previously not enforced, fixed this engagement.

# 4. Goals

Faster first-draft SDLC artifact production.

Documentation that stays traceable to the current codebase.

No artifact finalized without a completed run and, at gates, explicit human approval.

# 5. Features

| Feature | Status | Confidence |
| --- | --- | --- |
| 30-agent, 11-phase pipeline | Shipped | High |
| Document ingestion (.pdf/.docx/.txt/.xlsx/.xls/.csv) | Shipped | High |
| Review-gate hard-gating on agent completion | Shipped this engagement | High |
| Role-based access with invite-link onboarding | Shipped | High |
| Export to Markdown/Word/PDF and all-artifacts ZIP | Shipped | High |
| 72-document SDLC pack, project-specific and agent-populated | Planned, not yet approved | Medium |

# 6. Prioritization

| Feature | Priority | Rationale |
| --- | --- | --- |
| Review-gate hard-gating | P0 — done | Closes a governance gap; already shipped |
| Agent iteration-budget correction | P0 — done | Fixes an active failure mode (tool-call leak) |
| Observability (structured logging/APM) | P1 — not started | Highest-severity known gap, no user-facing feature yet |
| 72-document SDLC pack | P1 — plan only | High business value, meaningful build effort, pending decisions |

# 7. Release Scope

[Open question] This document describes the platform as of this engagement (July 2026); no dated release plan was found in the codebase for future scope commitments.

# 8. Metrics

[Open question] No product usage metrics or telemetry were found in the codebase (consistent with the observability gap documented in the Architecture Document). Time-to-produce-artifact-set and gate approval integrity are recommended metrics, not yet instrumented.

# 9. Risks

LLM provider rate limits bound pipeline throughput (mitigated via concurrency cap and corrected iteration budgets).

No structured logging/APM means product usage and failure metrics are currently unmeasurable.

## Required Diagrams

### Diagram 1: Product Capability Map

Groups shipped capabilities by area.

```mermaid

flowchart TB

Ingestion[Document Ingestion]

Pipeline[Agent Pipeline]

Gates[Review Gates]

RBAC[Role Based Access]

Export[Export And ZIP]

Ingestion --> Pipeline

Pipeline --> Gates

Gates --> RBAC

Pipeline --> Export

```

All five capabilities are shipped and confirmed in code.

Confidence: High.

### Diagram 2: User Journey Flow

A project owner's path from project creation to an approved artifact.

```mermaid

flowchart LR

Owner[Project Owner]

Upload[Uploads Documents]

Run[Runs Agents]

Reviewer[Reviewer Approves Gate]

Output[Approved Artifact]

Owner --> Upload

Upload --> Run

Run --> Reviewer

Reviewer --> Output

```

This matches the confirmed review-gate enforcement flow.

Confidence: High.

### Diagram 3: Feature Priority Flow

How features move from backlog to shipped, per Section 6's prioritization.

```mermaid

flowchart LR

Backlog[Backlog]

P0[P0 Critical]

P1[P1 High Value]

Shipped[Shipped]

Backlog --> P0

Backlog --> P1

P0 --> Shipped

```

P1 items (observability, document pack) remain in progress or planned, not yet shipped.

Confidence: Medium — reflects this engagement's prioritization judgment, not a team-ratified roadmap.

# 10. Confidence Level

Overall confidence: 0.85. High on shipped-feature status (code-verified). Medium on prioritization and metrics, which are recommendations pending team input and instrumentation.