AGENTIC SDLC FRAMEWORK

Test Strategy

─────────────────────────────────────────────

Version 1.0  |  July 2026

CONFIDENTIAL

Prepared by: Engineering & Architecture Team

# 1. Test Strategy Overview

[Current-state confirmed] This document maps to the platform's existing testPlan agent output category, framed at a strategic rather than execution level. Current stack: Vitest + @testing-library/react + jsdom for frontend, Jest for backend, both wired into GitHub Actions CI.

# 2. Quality Goals

Maintain the existing 90% frontend coverage threshold (vite.config.ts).

Close the gap between documented architecture intent and verified behavior — explicitly called out as unresolved in the Architecture Document's Risks and Mitigations, area 15.

# 3. Test Levels

| Level | Current State | Confidence |
| --- | --- | --- |
| Unit | Vitest (frontend), Jest (backend), both in CI | High |
| Integration | Not confirmed as a distinct suite beyond unit tests | Open |
| E2E | Not confirmed — no Playwright/Cypress config found | Open |
| Manual/exploratory | Used this engagement to verify review-gate and CSP fixes | High — but not automated |

# 4. Coverage Model

[Current-state confirmed] 90% threshold enforced for frontend via vite.config.ts; existing tests like DiagramPreview.test.tsx mock Mermaid entirely rather than exercising real rendering — a real, confirmed coverage-quality gap, not just a quantity gap.

# 5. Automation Strategy

[Current-state confirmed] See the dedicated Automation Test Plan (#45) of this document set.

# 6. Environments

[Current-state confirmed] Tests run in CI against a real Postgres service container (backend) per ci.yml; no separate staging environment for test execution was found.

# 7. Quality Gates

[Current-state confirmed] CI must pass (tsc, jest, vitest with coverage threshold) before merge is presumed required; whether this is enforced via branch protection was not independently confirmed.

# 8. Risks

The explicitly still-pending unit/integration/E2E test-suite update task means current test coverage may not reflect the actual current codebase behavior, especially for recently-fixed areas (review gates, CSP, agent budgets, accessibility).

Mocked Mermaid rendering in existing tests means a real rendering regression could pass CI undetected.

## Required Diagrams

### Diagram 1: Test Strategy Pyramid

Current test-level distribution, showing gaps at the integration and E2E layers.

```mermaid

flowchart TB

Unit[Unit Tests Vitest Jest]

Integration[Integration Tests Not Confirmed]

E2E[E2E Tests Not Confirmed]

Manual[Manual Verification This Engagement]

Unit --> Integration

Integration --> E2E

Manual --> Unit

```

The pyramid is top-heavy on manual verification and unit tests, with confirmed gaps at integration and E2E.

Confidence: High — accurately reflects confirmed current-state coverage.

### Diagram 2: Quality Gate Flow

What currently gates a merge to main.

```mermaid

flowchart LR

PR[Pull Request]

CI[tsc Jest Vitest Coverage]

Pass[Passes Threshold]

Merge[Merge Allowed]

PR --> CI

CI --> Pass

Pass --> Merge

```

Matches the confirmed ci.yml structure.

Confidence: High.

### Diagram 3: Risk Based Test Flow

How testing priority should follow this engagement's risk findings.

```mermaid

flowchart LR

HighRisk[Review Gates Admin Reset Agent Budgets]

PriorityTests[Highest Test Priority]

LowerRisk[Other Areas]

StandardTests[Standard Coverage]

HighRisk --> PriorityTests

LowerRisk --> StandardTests

```

Prioritizes the four governance-critical fixes made this engagement for the first regression tests written under the pending test-suite update.

Confidence: High.

# 9. Confidence Level

Overall confidence: 0.8. High on confirmed current test stack and coverage threshold. Medium on integration/E2E gaps, which are inferred from absence of evidence rather than an exhaustive search.