AGENTIC SDLC FRAMEWORK

Defect Management Plan

─────────────────────────────────────────────

Version 1.0  |  July 2026

CONFIDENTIAL

Prepared by: Engineering & Architecture Team

# 1. Defect Lifecycle

[Current-state confirmed] No dedicated defect-tracking tool (e.g. Jira, Linear) was found integrated with this codebase. This plan proposes a lifecycle for when one is adopted, informed by how the 4 fixes this engagement were actually handled (found via code review, fixed directly, verified manually).

# 2. Severity

| Severity | Definition | Example From This Engagement |
| --- | --- | --- |
| Critical | Governance or data-integrity bypass | Review gate approvable with incomplete agents |
| High | User-visible feature broken | Working Prototype preview CSP violation |
| Medium | Quality/consistency issue, not blocking | Emoji icons in generated UI |
| Low | Cosmetic or minor | Missing aria-label on a single button |

# 3. Priority

[Current-state confirmed] This engagement effectively prioritized by severity: Critical/High items (review gate, CSP) were fixed before Medium/Low items (accessibility, icon consistency), though no formal priority queue/ticketing system was used.

# 4. Triage

[Current-state confirmed] No formal triage meeting or process was found; issues this engagement were triaged ad hoc as they were identified during code review.

# 5. Ownership

[Assumption] Engineering Lead owned triage and fix implementation for all 4 issues this engagement; no separate QA or defect-management role was involved.

# 6. SLA

[Open question] No defect-resolution SLA was found documented.

# 7. Reporting

[Current-state confirmed] No defect-tracking dashboard exists; the Decision Log (#08) and Risk Register (#07) in this document set are the closest current substitute for a defect report.

# 8. Closure Criteria

[Current-state confirmed] A defect is considered closed once manually verified fixed and, where applicable, committed — no automated regression test currently confirms closure remains valid over time.

## Required Diagrams

### Diagram 1: Defect Lifecycle Flow

How the 4 fixes this engagement actually moved from found to closed.

```mermaid

flowchart LR

Found[Found During Review]

Triaged[Triaged By Severity]

Fixed[Fixed]

Verified[Manually Verified]

Closed[Closed]

Found --> Triaged

Triaged --> Fixed

Fixed --> Verified

Verified --> Closed

```

Matches the actual process followed this engagement, absent any formal tooling.

Confidence: High.

### Diagram 2: Triage Flow

How severity determined fix order this engagement.

```mermaid

flowchart TB

Critical[Critical Review Gate]

High[High CSP Preview]

Medium[Medium Emoji Icons]

Low[Low Missing Aria Label]

Critical --> FixOrder[Fix Order]

High --> FixOrder

Medium --> FixOrder

Low --> FixOrder

```

Reflects the actual order these issues were addressed this engagement.

Confidence: High.

### Diagram 3: Escalation Flow

Recommended escalation path once real defect tooling exists.

```mermaid

flowchart LR

Defect[Defect Logged]

SLABreach[SLA Breached]

Escalate[Escalated To Engineering Lead]

Defect --> SLABreach

SLABreach --> Escalate

```

Purely a recommendation — no SLA or escalation tooling currently exists.

Assumptions: No SLA or escalation process confirmed.

Confidence: Low-Medium.

# 9. Confidence Level

Overall confidence: 0.75. High on how this engagement's 4 issues were actually handled. Low on SLA and formal tooling, neither of which exists.